SlotIQ

AI-Based Warehouse Space and Material Optimization

HACKARENA | RAALE #7 | Team Mitras | Build plan, learning notes and pitch

# 1. The problem in plain words

A warehouse has products (different sizes, different demand) and storage locations (different sizes, different distance from the dispatch door). When products sit in random or lazy places, fast movers end up far from the door, big items sit in small slots, and other slots stay empty.

The job: build a small system that takes product data and location data, decides where each product should go, and proves with numbers that the new arrangement beats the old one.

## What the judges care about

- Constraints respected. A product never goes into a slot it does not fit.

- Accessibility priority. Fast movers go near the door.

- Evidence. Measured before-and-after improvement. This is the biggest scoring item.

- Reproducible and documented. Same input gives the same output, with a clear REPORT.md.

Gap to avoid: most teams will build "sort by demand, assign nearest slot" with a pretty UI. The problem statement asks you to compare alternative strategies, so that is where you win.

# 2. All possible approaches

| # | Approach | Difficulty | Time | AI credibility |
| --- | --- | --- | --- | --- |
| 1 | Rule-based scoring (demand x closeness) | Easy | 30 min | Low |
| 2 | Greedy heuristic (sort by picks, nearest feasible slot) | Easy | 40 min | Low-Medium |
| 3 | ABC/Pareto classification plus greedy inside zones | Easy | 45 min | Medium |
| 4 | K-Means clustering of products to match slot zones | Medium | 60 min | Medium-High |
| 5 | Hungarian algorithm (optimal one-to-one assignment) | Medium | 45 min | High |
| 6 | Integer Linear Programming (PuLP / OR-Tools) | Medium-Hard | 90 min | High |
| 7 | Affinity slotting (co-picked items stored close together) | Hard | 90 min | Very high |
| 8 | Demand forecasting (exponential smoothing) | Medium | 45 min | High |
| 9 | Genetic algorithm / simulated annealing | Hard | 90+ min | High, slow to tune |

Skip: deep learning, reinforcement learning, anything needing a GPU or paid API. The problem statement forbids them and they are a time trap.

# 3. The unique angle: Option 2

Do not pick one approach. Build a multi-strategy comparison engine that runs every strategy on the same data and the same metrics.

| Strategy | What it does |
| --- | --- |
| Baseline | The current (poor) arrangement |
| A: ABC-Greedy | Rule-based, simple and explainable |
| B: Optimal | Hungarian / ILP, mathematically lowest total cost |
| C: Forecast + Affinity | B plus predicted demand plus co-picked items placed close (the differentiator) |

## Low-cost features that make it stand out

- Explainable reasons. Auto-generated text for every product, e.g. "P101 to A01: top 8% by picks, fits the slot, 3 m from door, saves 42 m/day."

- Before/After heatmap. Side-by-side grid, colour shows pick frequency. The before view is scattered, the after view is clustered near the door.

- Re-slotting cost. Number of moves needed, labour cost, and payback period in days.

- Data-quality report. Every rejected row listed with its reason (duplicates, negative dimensions, missing values, unavailable locations).

- What-if slider. Change demand by a percentage and watch the layout and metrics update.

- Reproducible synthetic data. Fixed seed 42 so the same input always gives the same output.

## Metrics to compute (from data, never invented)

- Total picking distance = sum of (pick frequency x distance to door)

- Space utilization = used volume / usable volume

- Constraint feasibility = % of assignments that are valid (target 100%)

- Moves reduced versus baseline

- Estimated handling cost = distance x cost per meter (state the assumption in REPORT.md)

Do not claim savings you did not calculate. The problem statement penalizes this.

## Stack (laptop only, no paid APIs)

- Python, pandas, NumPy, SciPy, PuLP, FastAPI

- React + Vite + Tailwind + Plotly.js (fallback: Streamlit)

## Time plan: 2h30 build + 30 min report

| Time | Activity |
| --- | --- |
| 0-15 min | Generate sample data with a seed, fix the metrics |
| 15-50 min | Data validator, baseline and metrics code |
| 50-90 min | Strategies A and B |
| 90-120 min | UI with comparison table, heatmap and reasons |
| 120-150 min | Strategy C extras, constraint tests, polish |
| Last 30 min | REPORT.md, screenshots, push to GitHub |

# 4. Antigravity master prompt

Paste everything in the grey box into Antigravity or VS Code Copilot. If the agent tries to build everything at once, tell it: "Stop. Follow the steps in order and pause at each CHECKPOINT."

You are a senior engineer. Build "SlotIQ", an AI-based warehouse slotting

optimizer for a 2.5-hour student hackathon. It must run on a laptop, no GPU,

no paid APIs. Build in the ORDER given and stop after each checkpoint to run

and verify before continuing.

STACK

- Backend: Python 3.11, FastAPI, pandas, numpy, scipy, PuLP (CBC solver)

- Frontend: React + Vite + Tailwind + Plotly.js (dark, clean dashboard)

- Core engine is pure Python in /engine so it also runs from CLI

- A fixed random seed (42) everywhere so results are reproducible

FOLDER STRUCTURE

slotiq/

engine/  data_gen.py validator.py metrics.py strategies.py forecast.py

affinity.py explain.py reslot.py

api/     main.py

web/     (React app)

data/    products.csv locations.csv orders.csv (generated)

tests/   test_constraints.py test_repro.py

README.md  REPORT.md

STEP 1 - DATA (data_gen.py)

Generate with seed 42: 300 products (id, category, L, W, H cm, volume, weekly

demand 12 weeks history, special_handling flag), 320 locations on a grid

(id like A01..., zone, x, y, max L/W/H, capacity volume, accessibility score,

distance to dispatch door computed from x,y, available flag), and 5000 order

lines (order_id, product_id, week) with realistic co-purchase patterns.

Demand must follow a Pareto distribution (about 20% of products make 80% of

picks). The BASELINE layout must be intentionally poor (random assignment).

Inject dirty rows into a separate dirty file: duplicates, negative dims,

missing values, unavailable locations.

CHECKPOINT: print summary stats.

STEP 2 - VALIDATOR (validator.py)

Clean data and return a data-quality report listing every rejected/fixed row

with reason. Handle duplicates, missing, invalid dims, unavailable locations.

CHECKPOINT: show report on the dirty file.

STEP 3 - METRICS (metrics.py), computed only from real data

1 total picking distance = sum(pick_freq * distance_to_door)

2 space utilization = used volume / usable volume

3 feasibility % = assignments passing size + capacity + handling constraints

4 handling cost = distance * cost_per_meter (documented assumption in config)

5 moves needed vs baseline

6 high-demand-in-prime-slot % (top 20% products in top 20% locations)

STEP 4 - STRATEGIES (strategies.py), same interface, same metrics

- baseline: the existing layout

- A "ABC-Greedy": classify A/B/C by cumulative pick share, sort, assign each

to nearest feasible location

- B "Optimal": build cost matrix cost[i][j] = demand_i * distance_j, set

infeasible pairs (does not fit / special handling mismatch) to a huge

number, solve with scipy linear_sum_assignment (Hungarian). Also implement

an ILP version with PuLP for the variant where a location holds several

products by volume capacity.

- C "Forecast+Affinity" (the differentiator): use forecast.py (exponential

smoothing on 12 weeks) so demand = predicted next-week demand, then run B,

then affinity.py: compute co-pick strength between product pairs from

orders.csv (lift), then run swap-based local search that accepts a swap if

total (distance cost + affinity-distance penalty) falls. Keep it

deterministic.

CHECKPOINT: print a comparison table of all strategies x all metrics.

STEP 5 - EXPLAIN + RESLOT (explain.py, reslot.py)

For each product generate a plain-English reason, e.g. "P101 -> A01: top 8%

by picks, fits 40x30x20 in 60x40x40, 3 m from door, saves 42 m/day".

reslot.py: number of moves, estimated labour cost of moving, and payback

period in days = move cost / daily savings.

STEP 6 - API (api/main.py)

POST /upload (csv), POST /optimize?strategy=, GET /compare, GET /recommend/{id},

GET /layout?strategy=, POST /whatif (demand multiplier by category).

STEP 7 - UI (web)

Pages: 1 Upload + data-quality report. 2 Strategy leaderboard (table + bar

chart of picking distance). 3 Before/After warehouse heatmap (grid, colour =

pick frequency, side by side). 4 Product lookup: type a product ID, see

recommended location and the reason. 5 What-if slider (demand change updates

layout and metrics live). 6 Re-slotting plan with payback period. Add a

"Download recommendations CSV" button.

STEP 8 - TESTS + DOCS

tests assert: zero capacity violations, 100% feasibility, same seed gives

identical output. Write README (setup in 3 commands). Then generate REPORT.md

ONLY from real computed numbers: problem understanding, architecture,

methodology, assumptions, experiments, results table, limitations, future work.

Never state a saving that was not computed.

RULES: no paid APIs, no GPU, keep each file under ~200 lines, comment every

function in simple English, show me the run command after every step.

Fallback: if the React part misbehaves after 60 minutes, tell the agent "replace web/ with a single Streamlit app using the same API logic." Do not fight the frontend.

# 5. Learn it (plain language)

- Slotting. Deciding which product goes in which shelf spot. That is the whole problem.

- Pareto / ABC analysis. About 20% of products cause about 80% of the picking. A items are fast movers, B the middle, C the slow ones. A goes nearest the door. Like milk and bread at the front of a shop.

- Greedy. Take the fastest product, give it the best free spot, repeat. Quick and simple, but not always best overall.

- Hungarian algorithm. A 300x300 table where each cell is the cost of putting a product in a spot. It finds the combination with the lowest total cost, guaranteed. Like matching 300 workers to 300 jobs at the lowest total cost. It is optimization, not machine learning.

- Cost matrix. Cost = demand x distance. A fast product in a far spot costs a lot. Pairs that do not fit get a huge cost so they are never chosen. That is how constraints are enforced.

- ILP (Integer Linear Programming). The same idea, but one location can hold several products up to its capacity. Slower, so it is the advanced mode.

- Forecasting (exponential smoothing). Recent weeks count more than old weeks, so you slot for next week's demand. This answers "changing product demand".

- Affinity / lift. If customers often buy A and B together, put them close so one trip picks both. Like keeping chips next to cold drinks.

- Local search / swaps. After the optimal layout, try swapping two products and keep the swap if the total improves. A final polish.

- Re-slotting cost and payback. Moving products costs labour. Payback = move cost / daily savings. It tells a manager if the change is worth it.

- Seed. Fixing the random seed makes the same input always give the same output. That is what reproducible means.

# 6. Your pitch (about 2 minutes)

- Problem: "Warehouses waste time because fast products sit far from the door."

- Solution: "SlotIQ reads inventory and layout, validates the data, and tests four strategies on the same metrics."

- Demo: Upload CSV, show the data-quality report, the leaderboard, the before/after heatmap, one product lookup with its reason, and drag the what-if slider.

- Proof: "Picking distance fell X%, feasibility is 100%, payback is Y days. All calculated from the data, assumptions documented."

- Honesty line: "Results use generated data. With real warehouse data the numbers change but the method holds."

## Likely judge questions

- Why not just sort by demand? Greedy is not globally optimal. Hungarian guarantees the lowest total cost, and we show both numbers.

- Is this AI? It uses optimization, forecasting and pattern mining. The problem statement allows heuristics and operations research, and it is explainable.

- What are the limits? Synthetic data, a static distance model with no aisle routing, and a one-door assumption.

# 7. Checklist and gaps to watch

- Confirm the team on the Hackarena page before 16:20 today.

- Create a public GitHub repo named slotiq and paste the real link into the submission box (the placeholder is still there).

- Run Step 1 only, then Steps 2, 3 and 4 with a run after each. Do not just read the code.

- After Step 4, check the comparison table. Do not trust any percentage until you have seen the code compute it.

- If you pass the halfway mark at Step 4, drop forecasting and affinity and keep A and B. A working two-strategy comparison beats an unfinished four-strategy one.

- Run the tests before the demo. Zero constraint violations is your strongest claim.

- Commit and push to GitHub every time a step works. Push something by 16:00.

- Reserve the last 30 minutes for REPORT.md, screenshots and a demo run-through.